## Slide 1: Progress Report 4
Brian Goughnour, Josh Brown, Steve Stamey, Guylain Kibunzi, Chauncey Davidson
Sprint 4 - (3/4 - 3/11)
Updated on 3/13

## Slide 2: Sprint Backlog - Responsibilities
Charles Stamey - Hot bar implementation. Background and additional button designs
Guylain Kibunzi - GUI implementation, Building app for iPhone
Joshua Brown - GUI implementation, Building app for Android, One Dial backend
Brian Goughnour - Working on Goal Tracker
Chauncey Davidson - Implement Database API (along with CSV files for event information), finish Hot Dial

## Slide 3: Goal Tracker (Basic UI)

## Slide 4: Goal Tracker (For next sprint)
Add files to the rest of the project and verify that it works
Clean the UI for better interface with iOS, and Android

## Slide 5: Mock-up Main Page

## Slide 6
LEGEND
Phone Services
Cordova Services
Meteor API

## Slide 7: Burndown Report (Last Sprint)

## Slide 8: Future Sprint
Begin implementation of the Calendar subsystems
Embark on Location Services subsystems
Finish back end database and Hot Dial GUI

## Slide 9: ZENHUB

## Slide 10: ZENHUB