## Slide 1: Progress Report 6
Brian Goughnour, Josh Brown, Steve Stamey, Guylain Kibunzi, Chauncey Davidson
Sprint 6 - (3/19 - 3/26)

## Slide 2: Burndown Report (Last Sprint)

## Slide 3: Sprint Backlog - Responsibilities
Charles Stamey - Adding pages for settings options. App icon integration for Android/IPhone main screen(splash screens, outside app icons)
Guylain Kibunzi - Education/Resources pages. Menu navigation through the subsystem.
Joshua Brown - Added Bootstrap to Main menu and Calendar. Remade navbars. Added Calendar notifications to created event. User ability to edit existing events. Help with goal tracker integration
Brian Goughnour - Goal tracker integration into main project. Storing events inside the database table.
Chauncey Davidson - Implement Map Events, implement local database for other subsystems (if needed), assist with Information (if not finished)

## Slide 4: Bootstrap Update

## Slide 5: Goal Tracker (Progress)
Rewrote the subsection in Blaze
Added the Goal Tracker into the main system
Forgot “enter keys” don’t exist on phones. So added a button.

## Slide 6: Goal Tracker (Progress Continued...)

## Slide 7: Calendar Updates
Cleaner UI
Notifications are now added
Existing events can be modified

## Slide 8: Future Sprint
Final touches on Calendar.
  Further UI cleaning
  Documentation/graphs for Calendar
  Passing Calendar data to goal tracker.
Education/Information section
Adding a predetermined list for the 5 Steps to Harm Reduction to Goal Tracker.
Repair button for Goal Tracker.

## Slide 9: ZENHUB

## Slide 10: ZENHUB